# Xlink System - Implementation Guide

## Getting Your Data Into The System

## Overview

This guide shows how to load your data and get the system operational.

Timeline: 2-3 weeks

Support available: Email [Your Email]

## Step 1: Device Registry (NAV Export)

### What You Need

Access to NAV system

Device master data table

### Process

1. Export device data from NAV to CSV

- SKU, description, category, supplier

2. Email CSV to [Your Email]

3. I'll import and send validation report

4. You verify data accuracy

Timeline: 2-3 days

## Step 2: Product Catalog (SharePoint/Excel)

### What You Need

Product list with pricing

Categories and stock codes

### Process

1. Export from SharePoint or Excel to CSV

2. Email to [Your Email]

3. I'll import and configure

4. You verify in system

Timeline: 1-2 days

## Step 3: Technician Roster

### What You Need

Names, contact info, regions

Service areas

### Process

1. Prepare roster in Excel/CSV

2. Email to [Your Email]

3. I'll load into Point of Presence

4. You verify technician profiles

Timeline: 1 day

## Step 4: Initial Stock Count

### What You Do

1. Conduct physical count of warehouse

2. Use system's count interface (I'll show you)

3. Enter counts by location

4. System establishes baseline

### Training Provided

2-hour session (virtual or in-person)

How to use count interface

Mobile counting if needed

Timeline: 1 week

## Step 5: User Setup

### What You Provide

List of users with emails

Assigned roles (Field User, Back Office, Admin)

Warehouse locations per user

### Process

1. Send user list to [Your Email]

2. I'll create accounts

3. Users receive login credentials

4. They set passwords on first login

Timeline: 1 day

## Step 6: Testing

### What You Do

10-15 users test real workflows

Process actual orders

Complete picks and dispatches

Provide feedback

### Support

Email support during testing

Quick fixes for any issues

Knowledge base available

Timeline: 1 week

## Infrastructure Setup

### What You Pay Directly

Supabase (Database):

Go to supabase.com

Create Pro account (~R460/month)

I'll send you database connection details

Netlify (Hosting):

Go to netlify.com

Create Starter account (~R350/month)

I'll send deployment config

n8n (Automation):

Get VPS from Hetzner/DigitalOcean (~R500/month)

I'll provide Docker setup instructions

GitHub:

github.com/pricing

Team plan for repository (~R368/month)

Total: ~R1,680/month (you control all accounts)

## What I Provide

### Included in Purchase

Complete source code (GitHub private repo)

Database schemas and migrations

Deployment configuration

All n8n workflows configured

User documentation (this guide + knowledge base)

60 days email support

### Email Support (60 Days)

Setup questions

Data import assistance

Bug fixes

Configuration help

Response within 24 hours

### After 60 Days

Optional maintenance contract

Or pay-per-hour for support

Or self-manage (you have all code)

## Sample Timeline

Week 1:

Monday: Send NAV data

Wednesday: Send product catalog

Friday: Send technician roster

All imported by end of week

Week 2:

Monday: User accounts created

Tuesday: Stock count training (2 hours)

Wed-Fri: Physical count

Weekend: Count reconciliation

Week 3:

Monday: Testing begins (10-15 users)

Daily: Collect feedback

Friday: Final adjustments

Week 4:

Full deployment

All users onboarded

## Data Format Examples

### Device Registry CSV

### Product Catalog CSV

### Technician Roster CSV

## Checklist

### Before Starting

NAV access confirmed

SharePoint/Excel data located

Technician roster prepared

User list with roles ready

Infrastructure accounts created (Supabase, Netlify, etc.)

### Week 1

Device data exported and sent

Product catalog exported and sent

Technician roster sent

Data imported and verified

### Week 2

User accounts created

Stock count training completed

Physical count done

Baseline established

### Week 3

Users testing system

Feedback collected

Issues resolved

Ready for full deployment

## Common Questions

Q: Do you do the data export from NAV?

A: No, you export to CSV. I import into the system.

Q: Can you train our staff?

A: One 2-hour training session included. Additional training quoted separately.

Q: What if we find bugs?

A: Email me within 60 days, I'll fix them.

Q: Can we customize features?

A: Yes, quoted separately as fixed-price additions.

Q: Do you manage the infrastructure?

A: No, you pay directly to providers. I provide setup instructions.

Q: What happens after 60 days?

A: Optional maintenance contract, or you self-manage.

## Contact

Email: [Your Email]

Phone: [Your Phone]

Response Time:

Setup questions: 24 hours

Bug fixes: 48 hours

General inquiries: 24-48 hours

End of Implementation Guide